## Slide 1: Agile Presentation By Alexander Strevel

## Slide 2: Scrum-Agile Methodology Overview
Definition of Scrum-Agile approach: A framework for managing complex software and product development with iterative and incremental practices.
importance of adaptability and flexibility in Scrum-Agile.
Brief contrast with Waterfall model: Agile focuses on continuous iteration of development and testing throughout the project lifecycle, whereas Waterfall is sequential and project stages are completed one at a time.

## Slide 3: Roles of a Scrum-Agile Team
Each role contributes to the project's agility by ensuring flexibility and rapid response to changes.
Scrum Master: Facilitates the team, ensures Scrum practices are followed, removes impediments.
Product Owner: Represents the stakeholders, responsible for defining project goals, creating product backlog, and prioritizing needs.
Development Team: Cross-functional members who handle the actual task execution, design, coding, testing, etc.

## Slide 4: Phases of the SDLC in Agile Development
These phases allow for continuous integration, feedback, and adaptation, enhancing product quality and meeting user needs effectively.
Concept and Initiation: Brief planning focusing on project's scope and feasibility.
  Requirement Planning: Creation of product backlog, user stories, and project requirements in detail.
Design and Prototyping: Developing prototypes to test functionalities and design.
Development and Iterations: Continuous development cycles involving repeated sprints where features are built and tested.
Deployment: Frequent release of functional increments to production.
Review and Maintenance: Regular updates and maintenance based on feedback.

## Slide 5: Agile vs. Waterfall Development Approach
Agile Approach: Quick pivot possible in the next sprint review to incorporate changes.
Waterfall Approach: Changes would require going back to the requirements and design phase, causing delays and increased costs
Imagine having to respond to a sudden change in market demand during the development phase. If you follow the Agile methodology, this will allow for more flexibility and responsiveness, which is crucial in today’s fast-paced market environments. However, if you were to use the waterfall approach, it would require major setbacks which will cause delays in the development process.

## Slide 6: Factors to Consider When Choosing a Development Approach
Project Stability: Choose Waterfall if requirements are clear and fixed; choose Agile if requirements. are expected to evolve.
Client Involvement: Agile requires continuous involvement for feedback; Waterfall is less dependent on frequent client interaction.
Risk Management: Agile mitigates risks continuously, while Waterfall evaluates risks at specific milestones.
Time to Market: Agile accelerates time to market with incremental releases.
Personal Experience: Reflect on a course project where Agile’s flexibility helped adapt to unexpected project requirement changes.

## Slide 7: References
Cobb, Charles G. "The Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach." John Wiley & Sons P&T, 2015-01-26. VitalBook file.